# 30-Day Production Readiness Plan for Eve

## Context

Eve works end-to-end but has three critical gaps before production: (1) security is minimal — no encryption, no sandboxing, no prompt injection defense, (2) the agent uses AgentMail’s @agentmail.to domain which looks like a bot, not a real company, and (3) Retell AI’s built-in voices sound generic — the team wants a custom voice trained on actual community managers using Fish Audio. This plan addresses all three plus ambitious feature work.

## Week 1: Security Hardening (Days 1-7)

### Day 1-2: Patch & Sandbox

- Update OpenClaw to >= v2026.2.26 (patches 6 critical CVEs including shell execution bypass, path traversal, auth bypass)

- Set sandbox: "all" — every agent session runs sandboxed

- Set workspaceAccess: "ro" — agent can read workspace but not write arbitrary files

- Set exec approvals to allowlist mode — only whitelisted commands (curl to approved APIs, DuckDB queries)

- Disable browser skill in production (high attack surface — web scraping can trigger prompt injection)

### Day 3-4: Encryption at Rest

- Enable DuckDB AES-GCM-256 encryption for workspace.duckdb (events, venues, communications tables)

- Encrypt session transcripts (call recordings, email threads stored as JSONL)

- Move .env API keys to OS keychain or HashiCorp Vault — stop storing plaintext secrets on disk

- Set chmod 700 on ~/.openclaw-dench/ and chmod 600 on all config files

### Day 5-6: Prompt Injection Defense

- Implement input sanitization on all inbound data: email bodies (venue replies), webhook payloads (Eventbrite RSVPs), web page content (browser research)

- Add content boundary markers in the system prompt separating instructions from external data

- Disable automatic link preview in all messaging integrations

- Add a validation layer: before Eve executes any API call, validate the target domain against a whitelist (Eventbrite, Retell, AgentMail/Postmark only)

- Strip shell metacharacters from any user-provided strings before they reach exec

### Day 7: Audit Logging

- Implement structured JSON audit logging for every agent action: tool invocations, API calls, file reads, DuckDB queries

- Each log entry: timestamp, operator ID, session ID, action, parameters, result, duration

- Set up log rotation (90-day retention)

- Privacy audit trail: log every API call that touches attendee data with fields requested vs. fields retained

Files to modify: - extensions/dench-identity/index.ts — add input sanitization hooks - src/cli/bootstrap-external.ts — enforce sandbox + encryption in onboarding - skills/event-orchestration/SKILL.md — add domain whitelist instructions - New: extensions/security-hardening/index.ts — audit logging plugin - New: scripts/setup-encryption.sh — DuckDB encryption setup

## Week 2: Custom Voice + Custom Email (Days 8-14)

### Day 8-10: Fish Audio Custom Voice

- Record 30-60 seconds of clean audio from a DOAC community manager (natural conversation tone, not scripted)

- Train custom voice model via Fish Audio API (POST /model with audio upload) — processing takes ~5 minutes

- Get voice_id back — this is Eve’s permanent voice identity

- Integration approach: Replace Retell entirely with custom telephony stack

  - Use Twilio SIP trunk for phone connectivity (buy number, configure SIP)

  - Use Fish Audio TTS for voice synthesis (custom trained voice)

  - Use Deepgram or Whisper for speech-to-text

  - Use Claude API directly for conversation logic (same prompts from venue-discovery and venue-booking flows)

  - Orchestrate via a lightweight WebSocket server (Node.js) that bridges: Twilio call → STT → Claude → Fish Audio TTS → back to caller

- Alternative simpler approach: Keep Retell but add Fish Audio as TTS fallback provider (Retell supports custom TTS fallback natively at docs.retellai.com/build/tts-fallback)

- Update skills/retell-ai/SKILL.md with Fish Audio voice config

- Update onboarding to prompt for FISH_AUDIO_API_KEY and FISH_AUDIO_VOICE_ID

### Day 11-13: Custom Domain Email (Postmark)

- Switch from AgentMail to Postmark for professional email:

  - eve@doac.com instead of eveevent@agentmail.to

  - 99%+ inbox delivery rate (Postmark only handles transactional email, never shares IP with marketing)

  - Built-in inbound email parsing with StrippedTextReply (just the new reply, no quoted history)

- DNS setup on doac.com:

  - SPF record: v=spf1 include:spf.mtasv.net ~all

  - DKIM: 2x CNAME records (provided by Postmark)

  - DMARC: v=DMARC1; p=reject; rua=mailto:dmarc@doac.com

  - MX record: point to Postmark for inbound email

- Rewrite skills/agent-mail/SKILL.md → skills/email/SKILL.md using Postmark API:

  - Send: POST https://api.postmarkapp.com/email with Server API Token

  - Inbound: Postmark webhooks POST parsed email JSON to Eve’s backend

  - Threading: Postmark maintains MessageID and In-Reply-To headers automatically

- Update onboarding: replace AgentMail prompts with Postmark API Token + domain verification

- Update TOOLS.md, BOOTSTRAP.md, event-orchestration/SKILL.md with new email config

### Day 14: Integration Testing

- Run full integration test suite with new voice + email stack

- Test: discovery call with custom voice → discovery email from eve@doac.com → booking call → booking confirmation email

- Verify transcripts and email threads still render in chat UI

- Update scripts/test-integrations.sh with Postmark + Fish Audio tests

Files to modify: - skills/agent-mail/SKILL.md → rewrite as skills/email/SKILL.md (Postmark) - skills/retell-ai/SKILL.md — add Fish Audio voice config - src/cli/bootstrap-external.ts — new onboarding prompts - scripts/test-integrations.sh — new API tests - New: skills/retell-ai/templates/ — update with custom voice ID

## Week 3: Production Features (Days 15-21)

### Day 15-16: Egress Proxy + Network Security

- Deploy an egress proxy (Envoy or nginx) between Eve and the internet

- Whitelist only approved domains: api.postmarkapp.com, api.retellai.com (or Fish Audio + Twilio), www.eventbriteapi.com, api.anthropic.com

- Block all outbound HTTP (force HTTPS only)

- Rate limit: max 100 requests/hour per external domain

- Alert on any DNS queries to non-whitelisted domains

- Log all blocked outbound attempts

### Day 17-18: Venue Intelligence

- Build a venues knowledge base in DuckDB: past venues, ratings, pricing history, contact details

- After each event: auto-rate venue (attendance, cost efficiency, ease of booking)

- Eve references past experience when recommending venues: “We used The Venue NYC before, 28/30 attended, $1,800, smooth booking”

- City profiles: pre-research top 10 DOAC cities with venue shortlists

### Day 19-20: Proactive Operations (Heartbeat)

- Wire up HEARTBEAT.md checks to actually run:

  - Check Postmark inbox every 30 min for venue replies

  - Check Eventbrite RSVP counts for active events

  - Flag communications with Outcome = “Pending” older than 48h

  - Auto-send follow-up emails for stale venue inquiries

- Cron jobs:

  - 48h before event: confirmation call to venue

  - Day-of: logistics checklist generated and sent to team

  - Post-event: pull attendance from Eventbrite, update DuckDB, send venue thank-you email

### Day 21: Budget Tracking

- New DuckDB object: budgets — tracks spend per event, per quarter

- Eve logs every cost: venue deposit, venue total, Retell call credits, Postmark email costs

- Alert when approaching quarterly budget limits

- Monthly cost report: breakdown by city, event type, venue

Files to modify: - src/cli/workspace-seed.ts — add budgets seed object - skills/event-orchestration/SKILL.md — add venue intelligence + proactive ops sections - ~/.openclaw-dench/workspace/HEARTBEAT.md — wire up real checks - New: scripts/setup-egress-proxy.sh

## Week 4: Scale + Compliance (Days 22-30)

### Day 22-23: Multi-Channel Access

- WhatsApp integration via OpenClaw channels — team members message Eve from their phone

- “How many RSVPs for the NYC dinner?” → instant answer from DuckDB

- Voice commands via WhatsApp voice notes (STT → Eve → response)

### Day 24-25: SOC 2 Readiness

- Document all security controls implemented in Weeks 1-3

- Create security policy docs: access controls, data handling, incident response

- Prepare audit evidence: logs, encryption config, sandbox config, exec approvals

- Write data retention policy: auto-delete session transcripts after 90 days, attendee data after event + 30 days

- GDPR/CCPA compliance: document what PII Eve processes, where it’s stored, retention periods, deletion procedures

### Day 26-27: Red Teaming

- Test prompt injection attacks: craft malicious venue reply emails, webhook payloads, web pages

- Test data exfiltration: can Eve be tricked into sending data to unauthorized domains?

- Test privilege escalation: can Eve bypass sandbox or exec approvals?

- Test PII leakage: ask Eve for fan email addresses, phone numbers — verify refusal

- Document all findings, fix critical issues immediately

### Day 28-29: Performance + Reliability

- Load test: 10 concurrent event planning requests

- Failover testing: what happens when Retell/Postmark/Eventbrite API is down?

- Graceful degradation: if voice calls fail, fall back to email only

- Error handling: retry logic with exponential backoff for transient API failures

- Monitoring dashboard: uptime, API response times, error rates, cost tracking

### Day 30: Documentation + Launch

- Final security review

- Update EVE-WRITEUP.md with all improvements

- Update architecture diagram with new components (egress proxy, Fish Audio, Postmark)

- Create onboarding video (Loom) showing full setup flow

- Publish final npm package version

- Go live

## Verification

After each week: 1. Run bash scripts/test-integrations.sh — all tests pass 2. Security scan: check sandbox config, encryption status, exec approvals 3. Red team one prompt injection scenario 4. End-to-end test: “Set up a dinner for 20 in NYC” → full flow completes 5. Verify transcripts and email threads render in chat UI